## Slide 1: CMPE 295B Project Status Geospatial Clustering and Forecasting for Global Hotspots Prof. Dan Harkey
Harshada Baswaraj Jivane, harshadabaswaraj.jivane@sjsu.edu Lakshmi Vihita Kesiraju, lakshmivihita.kesiraju@sjsu.edu Summohan Reddy Mallannagari, summohanreddy.mallannagari@sjsu.edu
Vamsi Krishna Chakravartula, vamsikrishna.chakravartula@sjsu.edu

## Slide 2: Project Prototype Completion Status
Overall Project Completion Status: 40% complete
Individual Status
  Harshada (Data exploration, Model building, Google cloud component set-up): 40% complete
  Lakshmi Vihita (Frontend, Kafka): 40% complete
  Summohan Reddy (Data source selection, NLP, API for data loading ): 40% complete
  Vamsi Krishna (Backend, Integration): 40% complete

## Slide 3: Project Report Completion Status
Overall Project Report Status: 40% complete
Individual Status
  Harshada Jivane(Introduction, Project Justification, Project Architecture, Project Design, QA and deployment, Implementation Plan): 40% complete
  Lakshmi Vihita( Literature Review, State of the art, Project Architecture, Database Design, QA and deployment, Implementation Plan): 40% complete
  Summohan Reddy(Literature Review, State of the art, Project Architecture, Database Design, Dependencies and deliverables): 40% complete
  Vamsi Krishna(Project Requirements, Project Justification, Project Architecture, Project Design, QA and deployment): 40% complete

## Slide 4: Project Concerns
Resource needs not satisfied
  Deploying Jupyter notebook on compute engine of required configuration on Google Cloud(not available in free-tier).
Potential project showstoppers
  None

## Slide 5: Meetings with Project Advisor
Recent meetings with Project Advisor
  Recurring weekly meetings on Monday with Project Advisor throughout the Fall 2020 semester.
  Prototype Demo Part - II and next step discussion - 11/30/2020
  Prototype Demo Part- I and discussion on Report’s chapter 2 - 11/16/2020
  Workbook- 2 and Review of design spec - 10/02/2020
Planned meetings with Project Advisor
  Recurring meetings on every Monday with project advisor for project status review and implementation plan discussion

## Slide 6: Special Needs for Project Expo
None